# Yek Flashcards — Content Plan

Project: Yek Flashcards
Document: Content Plan
Version: 1.0
Status: Draft
Prepared By: Jeff Krystek
Last Updated: August 2026

## 1. Purpose

The purpose of this Content Plan is to define the strategy, structure, scope, development process, quality standards, and implementation approach for the educational content used within the Yek Flashcards mobile application.

Yek Flashcards is a language-learning application designed to help native English speakers learn Farsi vocabulary through interactive flashcards, pronunciation audio, categorized lessons, and repeated practice.

This document establishes a consistent process for developing, validating, organizing, and integrating vocabulary content into the application.

## 2. Content Objectives

The initial content objectives are to:

- Develop a structured introductory Farsi vocabulary curriculum.

- Organize vocabulary into intuitive thematic categories.

- Provide approximately 20–50 vocabulary items per category.

- Provide Farsi vocabulary with corresponding English translations.

- Provide pronunciation audio for applicable vocabulary.

- Establish a consistent vocabulary data structure that can be stored in JSON.

- Ensure vocabulary and translations are reviewed for accuracy and appropriateness.

- Design content so additional categories and languages can be added in future releases.

- Support offline access to the application’s core vocabulary content.

## 3. Initial Content Scope

The initial release will contain approximately 10-12 vocabulary categories.

Each category will contain approximately 20–50 vocabulary items, resulting in an estimated 300–500 vocabulary items for the initial content release.

### Initial Categories

| ID | Category | Target Items |
| --- | --- | --- |
| CAT-001 | Numbers | 30–50 |
| CAT-002 | Colors | 20–30 |
| CAT-003 | Fruits & Food | 30–50 |
| CAT-004 | Kitchen | 20–30 |
| CAT-005 | Household Items | 20–30 |
| CAT-006 | Family & People | 30–50 |
| CAT-007 | Animals | 30–50 |
| CAT-008 | Clothing | 20–40 |
| CAT-009 | Body & Health | 30–50 |
| CAT-010 | Everyday Actions | 30–50 |
| CAT-011 | Weather & Seasons | 30–40 |
| CAT-012 | Time & Calendar | 30–40 |

The final category names and vocabulary counts may be adjusted during development based on content review, usability testing, and project priorities.

## 4. Content Structure

Each vocabulary item will contain a consistent set of attributes.

The planned minimum data structure includes:

| Field | Description |
| --- | --- |
| Vocabulary ID | Unique identifier for the vocabulary item |
| Category ID | Identifies the vocabulary category |
| English Word | English vocabulary term |
| Farsi Word | Corresponding Farsi translation |
| English Pronunciation | Pronunciation guidance where appropriate |
| Farsi Pronunciation | Pronunciation guidance where appropriate |
| English Audio File | Reference to pronunciation audio |
| Farsi Audio File | Reference to pronunciation audio |
| Content Status | Draft, reviewed, approved, or released |

The structure should remain flexible enough to support future languages and additional content attributes.

## 5. Vocabulary Selection Criteria

Vocabulary will be selected according to the following criteria:

### Relevance

Words should be useful to someone learning practical Farsi for everyday communication.

### Frequency

Preference should be given to commonly encountered Farsi vocabulary.

### Category Consistency

Words should clearly belong to the category in which they are placed.

### Appropriate Difficulty

Initial content should prioritize beginner and lower-intermediate vocabulary.

### Distinctiveness

Duplicate or unnecessarily similar vocabulary items should be avoided.

### Practicality

Vocabulary should provide meaningful value to users rather than being selected solely to increase the number of cards.

### Cultural and Linguistic Appropriateness

Translations and terminology should be appropriate for native English speakers learning Farsi.

## 6. Translation Process

Each English vocabulary item will receive a corresponding Farsi translation.

The translation process will include:

- Identify the English vocabulary item.

- Determine the intended meaning.

- Develop the corresponding Farsi translation.

- Review the translation for accuracy.

- Verify that the translation is appropriate for the intended context.

- Record any alternate translations when necessary.

- Approve the final translation for inclusion.

Where a single English word has multiple meanings, the intended meaning should be clearly defined rather than assuming that one translation applies to every context.

## 7. Audio Content

Audio pronunciation will be developed for vocabulary included in the application.

### Audio objectives

- Provide clear pronunciation of English and Farsi vocabulary.

- Maintain consistent recording quality.

- Use consistent pronunciation conventions throughout the application.

- Use standardized file naming.

- Associate each audio file with the corresponding vocabulary ID.

### Planned audio workflow

- Finalize vocabulary.

- Finalize English/Farsi pronunciation.

- Record audio.

- Remove unnecessary silence/noise.

- Review recording quality.

- Assign standardized filename.

- Associate audio file with vocabulary ID.

- Add audio reference to JSON.

- Test playback within the application.

Example:

Vocabulary ID: 00001
English: apple
Farsi: سیب
Audio: 00001.mp3

## 8. Content Development Workflow

Content will progress through defined stages:

Content Planning
       ↓
Category Definition
       ↓
Vocabulary Selection
       ↓
Translation
       ↓
Content Review
       ↓
Audio Recording
       ↓
Audio Review
       ↓
JSON Creation
       ↓
Application Integration
       ↓
Testing
       ↓
Approval
       ↓
Release

Each vocabulary item should progress through the workflow before being considered production-ready.

## 9. Content Status Tracking

Content will be tracked using defined statuses.

| Status | Definition |
| --- | --- |
| Proposed | Candidate vocabulary identified |
| Draft | Vocabulary and translation entered |
| Translation Review | Translation undergoing review |
| Approved | Content approved for implementation |
| Audio Pending | Audio has not yet been recorded |
| Audio Complete | Audio has been recorded and reviewed |
| Integrated | Content added to application data |
| Tested | Content successfully tested in application |
| Released | Content available to users |

A spreadsheet will be used during content development to provide a centralized content-management system.

## 10. Content Management Spreadsheet

The content-development spreadsheet will serve as the primary working document during content creation.

Recommended columns include:

| Field | Example |
| --- | --- |
| Vocabulary ID | 00001 |
| Category ID | CAT-003 |
| Category | Fruits & Food |
| English | Apple |
| Farsi | سیب |
| Part of Speech | Noun |
| Pronunciation | APP-ul |
| Audio Filename | 00001.mp3 |
| Difficulty | Beginner |
| Translation Status | Approved |
| Audio Status | Complete |
| QA Status | Approved |
| JSON Status | Complete |
| Release | v1.0 |

This spreadsheet will allow vocabulary to be reviewed and modified before being converted into production JSON.

## 11. JSON Implementation

Approved vocabulary will be converted into structured JSON files for use by the Flutter application.

The JSON architecture should support:

- Multiple categories.

- Multiple vocabulary items per category.

- Audio references.

- Future translations.

- Additional metadata.

- Offline access.

- Future expansion to additional languages.

A simplified structure may resemble:

{
  "category_id": "CAT-003",
  "category_name": "Fruits & Food",
  "words": [
    {
      "id": "00001",
      "english": "apple",
      "farsi": "سیب",
      "audio": "00001.mp3"
    }
  ]
}

The final JSON schema will be defined separately in the application’s technical architecture documentation.

## 12. Content Quality Assurance

Content QA will verify:

### Vocabulary

- Correct spelling.

- Appropriate category assignment.

- Appropriate difficulty.

- No unnecessary duplicates.

### Translation

- Accurate Farsi translation.

- Appropriate meaning.

- Correct contextual usage.

- Appropriate grammar and terminology.

### Audio

- Correct pronunciation.

- Correct vocabulary item.

- Clear recording.

- Appropriate volume.

- Correct filename.

### Technical Data

- Valid JSON syntax.

- Correct IDs.

- Correct category references.

- Correct audio references.

- No missing required fields.

- No duplicate IDs.

## 13. Content Testing

Content will be tested both independently and within the application.

Testing will verify:

- Vocabulary displays correctly.

- Farsi and English text displays correctly.

- Audio files play correctly.

- Correct audio is associated with each vocabulary item.

- Category navigation functions correctly.

- Vocabulary appears in the intended category.

- Content remains available when the application is offline.

- Flashcard progression functions correctly.

- No missing or corrupted content is present.

## 14. Content Release Strategy

The initial 12 categories will be developed before or during the initial application development cycle.

Where practical, complete modules will be prepared in advance rather than created immediately before each release.

This allows future updates to be released primarily through controlled content activation and application updates rather than requiring the development of new vocabulary immediately before each release.

### Future Content Voting

The application may include a community voting feature allowing users to influence which completed vocabulary module is released next.

For example:

Available Completed Modules

Travel       ███████████████ 42%
Sports       ███████████     31%
Jobs         ██████          17%
Weather      ███             10%

Winner → Travel

Voting results may be used as a product-prioritization input while maintaining a pre-developed content backlog.

This approach allows the project team to:

- Maintain a backlog of completed content.

- Encourage user engagement.

- Collect user preference data.

- Prioritize future releases based on user interest.

- Reduce the development time required for each content update.

## 15. Content Backlog

Additional vocabulary categories will be maintained in a content backlog for future releases.

Potential future categories include:

- Travel

- Jobs & Occupations

- School

- Sports

- Alphabet

- Transportation

- Places

- Technology

- Emotions

- Nature

- Shopping

- Restaurant & Dining

- Common Phrases

- Social Situations

These categories may be prioritized based on:

- User voting.

- User requests.

- Analytics.

- Learning progression.

- Business priorities.

- Development capacity.

## 16. Analytics and Content Performance

Content performance will be monitored after launch.

Potential metrics include:

- Category views.

- Vocabulary items studied.

- Lessons started.

- Lessons completed.

- Completion rates.

- Repeat study frequency.

- Most frequently studied categories.

- Least frequently studied categories.

- Audio usage.

- Average session activity by category.

- User retention by content exposure.

- Votes for future content.

- Content-related user feedback.

Analytics will be used to identify which content provides the greatest value to users and to inform future content prioritization.

## 17. Content Change Management

Changes to released content will be documented.

Changes may include:

- Correcting translations.

- Correcting spelling.

- Replacing vocabulary.

- Updating audio.

- Reassigning categories.

- Adding new vocabulary.

- Removing problematic content.

Each significant content change should be documented in the project’s Change Log.

Where appropriate, changes will be associated with a specific application release.

Example:

v1.1.0
- Added Travel category.
- Added 42 vocabulary items.
- Corrected translation for item 00037.
- Re-recorded audio for items 00018 and 00024.

## 18. Content Ownership and Responsibilities

For the initial project, the project owner/developer will be responsible for:

- Content planning.

- Category definition.

- Vocabulary selection.

- Data organization.

- Translation coordination.

- Audio production.

- Content QA.

- JSON generation.

- Application integration.

- Release management.

Future contributors may be assigned responsibility for specific areas such as translation review, audio recording, or content QA.

## 19. Content Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incorrect translations | High | Native-speaker review |
| Poor audio quality | Medium | Standardized recording and QA process |
| Duplicate vocabulary | Low | Unique IDs and spreadsheet validation |
| Category overlap | Low/Medium | Defined category criteria |
| Excessive content scope | High | Establish target vocabulary counts |
| JSON errors | High | Automated validation/testing |
| Missing audio files | Medium | Audio status tracking |
| Low user interest in a category | Low | Analytics and voting |
| Content becomes outdated | Low | Periodic content review |
| Content backlog becomes difficult to manage | Medium | Prioritization and release planning |

## 20. Content Success Criteria

The initial content release will be considered successful when:

- All 12 initial categories have been completed.

- Each category contains approximately 20–50 approved vocabulary items.

- Required translations have been reviewed.

- Required audio files have been recorded and validated.

- All vocabulary has unique identifiers.

- JSON files successfully validate.

- All content successfully loads within the application.

- Audio playback functions correctly.

- Content remains accessible during offline use.

- No critical content errors remain at release.

- Content performance can be measured using application analytics.

## 21. Deliverables

The Content Development workstream will produce:

- Content Plan

- Category List

- Vocabulary Master Spreadsheet

- Approved Vocabulary Lists

- Farsi Translations

- Pronunciation Recordings

- Audio Files

- JSON Content Files

- Content QA Checklist

- Content Validation Results

- Content Backlog

- Content Release Records

- Content Performance Metrics

## 22. Relationship to Other Project Documents

The Content Plan will support and connect to several other project-management and technical documents.

| Document | Relationship |
| --- | --- |
| Project Charter | Defines overall project objectives |
| Project Scope Statement | Defines content within project scope |
| Product Requirements Document | Defines content-related functional requirements |
| WBS | Breaks content development into manageable work packages |
| Project Schedule | Establishes content-development activities and timing |
| Risk Register | Tracks content-related risks |
| Quality Management Plan | Defines content quality standards |
| Change Log | Records changes to released content |
| Analytics Plan | Defines content performance metrics |
| Technical Architecture | Defines JSON/data implementation |
| Product Roadmap | Defines future content releases |

## 23. Future Expansion

The content architecture should be designed with future expansion in mind.

Potential future expansion includes:

- Additional Farsi/English vocabulary.

- Example sentences.

- Grammar content.

- Phrase-based lessons.

- Listening exercises.

- Additional target languages.

- User-generated content.

- Personalized vocabulary recommendations.

- Spaced repetition.

- Community-selected content releases.

The content system should therefore avoid hard-coding vocabulary directly into the Flutter application wherever practical.

## 24. Summary

The Yek Flashcards content strategy will use a structured, data-driven process to develop, validate, organize, and release educational vocabulary.

The initial project will establish a foundation of approximately 300–500 vocabulary items across 12 categories, supported by Farsi translations and pronunciation audio.

Content will be maintained independently from application logic where practical, allowing new vocabulary modules to be added without requiring major changes to the application’s underlying architecture.

A prepared content backlog will allow future releases to be prioritized using a combination of user voting, analytics, learning objectives, and product strategy.

This approach supports both the educational objectives of Yek Flashcards and the project’s broader goal of demonstrating professional software project-management practices.