Abstract: This is a Project Scope Statement for the customer, stakeholders, and the contractor’s finance and accounts team.

Project

Scope

Statement

Bathroom Remodel, Dr. Patanakul

Reference Template: https://www.sampletemplates.com/business-templates/statement/project-scope-statement.html

Contents

Revision History	1

Work Statement	2

Product Acceptance Criteria	2

Product Deliverables	2

Project Constraints, Limits, and Exclusions	3

Project Assumptions	3

Stakeholders	3

Team	3

Safety and Security	3

Approvals	4

# Revision History

| Date | Description | Author | Version | Comments |
| --- | --- | --- | --- | --- |
| 6/9/2023 | Initial document creation | Jeff Krystek | 1.0 | First draft of PSS |
| 6/29/2023 | Further update details | Jeff Krystek | 1.1 |  |
| 7/2/2023 | Further revisions | Jeff Krystek | 1.2 | Final Draft |

Project Scope Statement

Project Title: Bathroom Remodel for Dr. Patanakul

Project ID: 00613

Project Manager: Task Masters

Project (estimated) start date: March 1, 2024

Project (estimated) end date: April 19, 2024

Project Sponsor(s): Task Masters

Document Creation Date: June 9, 2023                                                                    Created By: Jeff Krystek

Document Updated Date: July 2, 2023

Updated By: Jeff Krystek

Document version number: 1.2

# Work Statement

A valued client has asked us to provide a complete bathroom renovation for a full 2nd floor 13 x 13 bathroom with high quality finishes including a whirlpool hydrotherapy system, separate shower stall, and “his and her” sinks while taking advantage of the wonderful natural light. We will include both a toilet and urinal while completely restructuring the plumbing and ventilation. We will install cabinetry and provide plenty of storage for all their additional supplies.

Overall cost for the project is

# Product Acceptance Criteria

Obtaining all the appropriate blueprints, permits, and certifications.

The successful installation and flawless operation of the following bathroom features: HVAC, plumbing, tiles on the floor and wall, cabinets, sinks and mirrors, whirlpool hydrotherapy system, shower stall, toilet and urinal.

All to be completed within the specified timeframe and cost budget.

# Product Deliverables

- Create and confirm blueprints with client – March 5

- Obtain permits and hire contractors – April 2

- Install HVAC – April 4

- Install plumbing – April 7

- Install tiles up to 9ft ceiling – April 13

- Install cabinets and storage space – April 13

- Install sink with his and her mirrors – April 13

- Install whirlpool hydrotherapy system – April 13

- Install separated shower stall – April 13

- Install toilet and urinal set – April 13

# Project Constraints, Limits, and Exclusions

- Certain brands or styles of materials may be out of stock and need reselected or willing to wait until back in stock.

- Contractor reserves the right to contract out services.

- Contractor responsible for subcontracted work.

- Work permits from the city may be backlogged causing delays.

- Owner responsible for providing house access when not home.

- Contractors have permission to work on weekends.

- Contractors will work between the hours of 8am to 5pm.

# Project Assumptions

- Costs of labor and material will not significantly change throughout the project.

- Weather will not causes delays.

- Contractors are able to use their discretion when making selections for items that may be unavailable.

- All safety equipment supplied by contractors.

- Customer agrees to avoid entering bathroom construction area until the project has been completed.

# Stakeholders

- Task Masters, construction team personnel

- Dr. Patanakul, customer

- Any subcontractors needed including those for HVAC and plumbing

- Numerous suppliers where we will procure the materials

# Team

- Jeff Krystek, Demolition, jrk5240@psu.edu

- Naomi Kriner, Carpenter, nsk13@psu.edu

- Benjamin Foringer, Designer, baf5339@psu.edu

- Kyle Brown, Installer, kwb5053@psu.edu

# Safety and Security

All safety certifications will be up to date for all construction team members throughout the entire project and documentation will be provided to the customer.

All safety equipment to be supplied by contractors and customer will not access or enter bathroom until project completion.

# Approvals

Jeff Krystek		 Project Scope Preparer					Date

Requested by: Task Masters  MMa M

Dr. Patanakul	  Customer

Date

Requested by:

Task Masters